# USER ACCEPTANCE TESTING (UAT) DOCUMENT

## 📌 Project: Uber Eats Business Performance Analysis Dashboard

## 1. 📖 Document Purpose

The purpose of this document is to validate that the developed dashboard meets business requirements and functions correctly for end users before final acceptance.

## 2. 🎯 UAT Objectives

- Ensure all KPIs are calculated accurately

- Validate dashboard functionality (filters, visuals, interactions)

- Confirm alignment with business requirements (BRD & FRD)

- Identify defects or inconsistencies before deployment

## 3. 👥 Stakeholders Involved

| Role | Responsibility |
| --- | --- |
| Business Analyst | Defines test scenarios and validates requirements |
| Business Users (Marketing, Ops) | Perform testing and provide feedback |
| Data Analyst / Developer | Fix issues identified during testing |
| Product Manager | Final approval |

## 4. 🧪 Test Environment

- Tool: Power BI

- Data Source: Excel Dataset (Uber Eats Data)

- Data Type: Historical dataset

- Testing Type: Manual Testing

## 5. 📋 UAT TEST SCENARIOS & TEST CASES

### 🔷 5.1 KPI Validation

| Test Case ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC_01 | Validate Total Revenue | Matches sum of order values | Pass |
| TC_02 | Validate Total Customers | Matches unique customer count | Pass |
| TC_03 | Validate Avg Delivery Time | Correct average displayed | Pass |
| TC_04 | Validate Avg Rating | Correct average rating shown | Pass |

### 🔷 5.2 Filter Functionality

| Test Case ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC_05 | Apply City Filter | All visuals update correctly | Pass |
| TC_06 | Apply Age Group Filter | Data reflects selected segment | Pass |
| TC_07 | Apply Payment Filter | Correct filtered results | Pass |
| TC_08 | Reset Filters | Dashboard returns to default state | Pass |

### 🔷 5.3 Visualization Accuracy

| Test Case ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC_09 | Revenue by Restaurant | Matches dataset values | Pass |
| TC_10 | Orders by City | Accurate counts displayed | Pass |
| TC_11 | Rating Distribution | Correct distribution shown | Pass |

### 🔷 5.4 Interactivity Testing

| Test Case ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC_12 | Click on chart element | Related visuals update | Pass |
| TC_13 | Hover over chart | Tooltip displays correct info | Pass |

### 🔷 5.5 Data Consistency

| Test Case ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC_14 | Cross-check dashboard vs dataset | Values match source data | Pass |
| TC_15 | Check missing/null data handling | No broken visuals | Pass |

## 6. ⚠️ Defect Tracking

| Defect ID | Description | Severity | Status |
| --- | --- | --- | --- |
| DEF_01 | Incorrect KPI calculation | High | Closed |
| DEF_02 | Filter not working | Medium | Closed |

## 7. ⚠️ Additional Test Cases

### 🔹 1. KPI Mismatch Issue

- Test Case ID: TC_16

- Scenario: Validate Total Revenue against source dataset

- Expected Result: Matches sum of all order values

- Actual Result: Minor mismatch observed due to duplicate records

- Status: ❌ Fail

- Defect ID: DEF_03

- Description: Duplicate order IDs causing incorrect revenue calculation

- Resolution:

  - Removed duplicate records during data cleaning

  - Revalidated KPI calculation

- Final Status: ✅ Resolved

### 🔹 2. Filter Not Updating All Visuals

- Test Case ID: TC_17

- Scenario: Apply City filter across dashboard

- Expected Result: All visuals update dynamically

- Actual Result: One chart not responding to filter

- Status: ❌ Fail

- Defect ID: DEF_04

- Description: Incorrect relationship in data model causing filter issue

- Resolution:

  - Fixed relationship between tables in Power BI

  - Retested filter functionality

- Final Status: ✅ Resolved

### 🔹 3. Missing Data Handling Issue

- Test Case ID: TC_18

- Scenario: Validate behavior with null/missing values

- Expected Result: Dashboard handles missing data gracefully

- Actual Result: Blank values displayed in visuals

- Status: ❌ Fail

- Defect ID: DEF_05

- Description: Null values not handled in transformation layer

- Resolution:

  - Applied data cleaning and default value handling

  - Updated visuals to avoid blanks

- Final Status: ✅ Resolved

## 8. ✅ Acceptance Criteria

The dashboard will be accepted if:

- All KPIs are accurate

- Filters and interactions work correctly

- Visualizations match source data

- No critical defects remain

- Stakeholders approve the solution

## 9. 📢 UAT SIGN-OFF

| Stakeholder | Role | Sign-off |
| --- | --- | --- |
| Product Manager | Final Approval | ✔ |
| Business User | Validation | ✔ |
| Business Analyst | Requirement Confirmation | ✔ |