# RISK ANALYSIS DOCUMENT

## 📌 Project: Uber Eats Business Performance Analysis Dashboard

## 1. 📖 Document Purpose

The purpose of this document is to identify, assess, and manage potential risks that may impact the successful development and usage of the analytics dashboard.

## 2. 🎯 Risk Management Objectives

- Identify potential risks early

- Assess impact and likelihood

- Define mitigation strategies

- Ensure smooth project execution and usage

## 3. 📊 Risk Assessment Criteria

| Criteria | Description |
| --- | --- |
| Impact | Level of effect on business (High / Medium / Low) |
| Likelihood | Probability of occurrence (High / Medium / Low) |

## 4. ⚠️ RISK REGISTER

| Risk ID | Risk Description | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | Data quality issues (missing/inaccurate data) | High | Medium | Perform data validation and cleaning before analysis |
| R2 | Incorrect KPI calculations | High | Low | Cross-verify formulas and perform UAT testing |
| R3 | Misinterpretation of dashboard insights | High | Medium | Provide clear labels, documentation, and training |
| R4 | Incomplete data coverage | Medium | Medium | Validate dataset completeness before use |
| R5 | Performance issues (slow dashboard load) | Medium | Low | Optimize data model and visuals |
| R6 | Dependency on static/historical data | Medium | High | Clearly communicate limitations and scope |
| R7 | Lack of stakeholder adoption | High | Medium | Conduct demos and stakeholder engagement sessions |
| R8 | Data inconsistency across sources | High | Medium | Standardize data definitions and use data dictionary |
| R9 | Filter or interaction malfunction | Medium | Low | Perform thorough UAT testing |
| R10 | Over-reliance on dashboard without context | Medium | Medium | Provide insights and recommendations alongside data |

## 5. 🔴 HIGH-PRIORITY RISKS

The following risks require immediate attention:

- Data Quality Issues (R1)

- Misinterpretation of Insights (R3)

- Lack of Stakeholder Adoption (R7)

## 6. 🧠 RISK MITIGATION STRATEGY

- Implement data validation rules

- Conduct UAT testing before final delivery

- Provide clear KPI definitions and documentation

- Ensure stakeholder training and walkthroughs

- Maintain consistent communication

## 7. 📢 RISK MONITORING

- Regular review of data quality

- Continuous feedback from stakeholders

- Monitoring dashboard performance

- Updating risks as project evolves

## 8. ✅ RISK OWNERSHIP

| Risk Type | Owner |
| --- | --- |
| Data-related risks | Data Analyst / BI Team |
| Business interpretation risks | Business Analyst |
| Adoption risks | Product Manager |
| Technical risks | Developer / BI Team |