# 📄 Risk Analysis Document

## Project: Retail Sales Performance & Outlet Optimization Analysis for Blinkit

## 1. Purpose

The purpose of this document is to identify, assess, and mitigate potential risks associated with the project. It ensures that uncertainties are proactively managed to minimize impact on project outcomes and business decisions.

## 2. Risk Assessment Approach

Each risk is evaluated based on:

- Probability (Likelihood): Low / Medium / High

- Impact (Severity): Low / Medium / High

- Risk Level: Derived from probability and impact

## 3. Risk Register

| Risk ID | Risk Description | Probability | Impact | Risk Level | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R-01 | Poor data quality (missing or incorrect values) | Medium | High | High | Perform data cleaning and validation before analysis |
| R-02 | Incorrect KPI calculations | Low | High | Medium | Validate calculations through UAT and cross-checks |
| R-03 | Misinterpretation of dashboard insights | Medium | Medium | Medium | Provide clear labels, documentation, and training |
| R-04 | Limited dataset scope | High | Medium | High | Clearly define assumptions and limitations |
| R-05 | Stakeholder misalignment | Medium | High | High | Conduct regular stakeholder communication and reviews |
| R-06 | Over-reliance on historical data | Medium | Medium | Medium | Combine insights with business judgment |
| R-07 | Dashboard performance issues | Low | Medium | Low | Optimize data model and visuals |
| R-08 | Resistance to data-driven decisions | Medium | Medium | Medium | Educate stakeholders and demonstrate value |
| R-09 | Incomplete requirements gathering | Low | High | Medium | Ensure proper BRD and stakeholder validation |
| R-10 | Data inconsistency across fields | Medium | High | High | Apply data standardization and validation rules |

## 4. Risk Categorization

### 4.1 Data Risks

- Poor data quality

- Missing or inconsistent values

- Limited dataset scope

### 4.2 Technical Risks

- Incorrect calculations

- Dashboard performance issues

- Data transformation errors

### 4.3 Business Risks

- Misinterpretation of insights

- Stakeholder misalignment

- Resistance to change

## 5. Risk Mitigation Strategy

- Implement strong data validation rules

- Conduct thorough UAT before deployment

- Maintain clear documentation (BRD, FRD, KPI definitions)

- Ensure regular stakeholder communication

- Provide training and user guidance

## 6. Risk Monitoring Plan

- Regular review of dashboard accuracy

- Continuous feedback from stakeholders

- Periodic validation of KPIs and insights

- Monitoring data consistency over time

## 7. Assumptions

- Data provided is mostly accurate

- Stakeholders are engaged in the process

- Risks are manageable within project scope

## 8. Conclusion

By identifying and addressing potential risks proactively, the project ensures reliable insights, improved decision-making, and successful adoption of the analytical solution.